Software Requirements Specification (SRS)

Version 1.0

Technology Stack

Python (Pandas/PySpark)  •  Apache Airflow  •  PostgreSQL  •  Metabase

Document Date: June 2025

Status: Draft

SECTION 1: PROJECT INTRODUCTION

## 1.1  Project Overview

This document defines the Software Requirements Specification (SRS) for a Batch ETL (Extract, Transform, Load) Pipeline system designed to automate the collection, processing, and storage of e-commerce market data for analytical purposes.

The system will periodically scrape or pull product data from e-commerce sources (e.g., Shopee, Tiki, or a public API), transform it into a clean, analysis-ready format, and persist it into a PostgreSQL data warehouse. Scheduled orchestration via Apache Airflow ensures daily, reliable execution.

## 1.2  Problem Statement

E-commerce businesses and market analysts lack a systematic, automated way to track competitor pricing, product trends, and stock availability over time. Manual data collection is slow, error-prone, and cannot scale. This project solves:

- No automated pipeline to collect product/price/rating data from e-commerce sources daily.

- Absence of historical data storage making trend analysis impossible.

- No standardized data cleaning — raw scraped data is inconsistent and unreliable.

- Lack of visibility dashboards for non-technical stakeholders.

## 1.3  Project Goals

- Automate daily data collection from at least one e-commerce source via Web Scraping or public API.

- Clean and standardize raw data (handle nulls, duplicates, format inconsistencies).

- Store structured data in PostgreSQL for historical tracking and querying.

- Expose insights via Metabase or Google Looker Studio dashboards.

- Implement robust error handling: retry on network failure, deduplication on re-runs.

## 1.4  Scope

IN SCOPE Automated scraping/API ingestion ¦ Data transformation & cleaning ¦ PostgreSQL storage ¦ Airflow scheduling ¦ Error handling & retry logic ¦ Deduplication ¦ Basic dashboard in Metabase

OUT OF SCOPE Real-time streaming (Kafka/Flink) ¦ User authentication/authorization ¦ Mobile application ¦ Machine learning predictions ¦ Payment or transaction processing

## 1.5  Recommended Data Source

Based on the project requirements, the following data sources are recommended (in priority order):

| Option | Source | Type | Pros | Recommendation |
| --- | --- | --- | --- | --- |
| 1st | Fake Store API / DummyJSON | REST API | Free, stable, no auth needed | ✅ Best for development |
| 2nd | Shopee/Lazada (scraping) | Web Scrape | Real market data | ⚠️ Rate limiting risk |
| 3rd | Tiki Public API | REST API | Semi-official endpoints | ⚠️ May break anytime |
| 4th | Open Food Facts API | REST API | Rich structured data | ✅ Good alternative |

💡 Recommendation: Start with FakeStoreAPI (https://fakestoreapi.com) for initial development, then migrate to real scraping for production demonstration.

SECTION 2: STAKEHOLDERS & USER PERSONAS

## 2.1  Stakeholders

| Role | Description | Primary Concern |
| --- | --- | --- |
| Data Engineer | Builds and maintains the ETL pipeline | Pipeline reliability, code quality |
| Data Analyst | Consumes cleaned data for analysis | Data accuracy, query performance |
| Business Stakeholder | Views dashboards for market insights | Dashboard clarity, freshness of data |
| DevOps / Infra | Manages deployment, Airflow & DB infra | Uptime, resource usage, alerting |

## 2.2  User Stories

### As a Data Engineer:

- I want the pipeline to run automatically every day at a scheduled time so I don't have to trigger it manually.

- I want clear error logs and retry mechanisms so pipeline failures are self-healing and visible.

- I want idempotent ETL runs so re-running a DAG for the same date doesn't create duplicate records.

### As a Data Analyst:

- I want to query historical price data by product category and date range.

- I want data that is free of nulls in critical fields (price, product_id, name).

- I want a Metabase dashboard showing average prices, top-rated products, and category distribution.

### As a Business Stakeholder:

- I want a daily email/Slack notification confirming whether the pipeline succeeded or failed.

- I want a dashboard with filters for category, date range, and data source.

SECTION 3: FUNCTIONAL REQUIREMENTS

## 3.1  Data Extraction Module

| Req ID | Requirement | Priority |
| --- | --- | --- |
| FR-E01 | System SHALL connect to at least one configured data source (API or web scraping target) | MUST |
| FR-E02 | System SHALL extract: product_id, name, category, price, rating, review_count, stock_status, source_url | MUST |
| FR-E03 | System SHALL record extraction_timestamp for each batch run | MUST |
| FR-E04 | System SHALL support configurable extraction targets via .env or config file (no hardcoded URLs/tokens) | MUST |
| FR-E05 | System SHALL implement pagination to handle large result sets (>100 items) | SHOULD |
| FR-E06 | System SHALL respect rate limits (min. 1s delay between requests for scraping) | MUST |
| FR-E07 | System SHALL save raw extracted data to a staging area before transformation | SHOULD |

## 3.2  Data Transformation Module

| Req ID | Requirement | Priority |
| --- | --- | --- |
| FR-T01 | System SHALL drop records where product_id or price is NULL or empty | MUST |
| FR-T02 | System SHALL normalize price fields to float with 2 decimal places | MUST |
| FR-T03 | System SHALL standardize category names to lowercase with underscores (e.g., 'Men Clothing' → 'men_clothing') | MUST |
| FR-T04 | System SHALL deduplicate records based on (product_id, source, extraction_date) | MUST |
| FR-T05 | System SHALL cap rating values to 0.0–5.0 range; flag out-of-range values in logs | MUST |
| FR-T06 | System SHALL add pipeline_run_id column to trace each batch | SHOULD |
| FR-T07 | System SHALL log count of rows: extracted, cleaned, rejected, loaded per run | MUST |
| FR-T08 | System SHALL support schema validation against an expected column/type spec | SHOULD |

## 3.3  Data Loading Module

| Req ID | Requirement | Priority |
| --- | --- | --- |
| FR-L01 | System SHALL load transformed records into PostgreSQL table: products_market | MUST |
| FR-L02 | System SHALL use UPSERT logic (INSERT ... ON CONFLICT DO UPDATE) to avoid duplicates on re-run | MUST |
| FR-L03 | System SHALL maintain a separate pipeline_runs log table recording run_id, status, start/end time, row counts | MUST |
| FR-L04 | System SHALL rollback load transaction on any error; partial loads are not permitted | MUST |
| FR-L05 | System SHALL archive raw extracted files (JSON/CSV) to a local or cloud storage path | SHOULD |

## 3.4  Orchestration (Apache Airflow)

| Req ID | Requirement | Priority |
| --- | --- | --- |
| FR-O01 | System SHALL define an Airflow DAG: ecommerce_market_etl with schedule_interval='@daily' | MUST |
| FR-O02 | DAG SHALL contain tasks: extract_data → validate_schema → transform_data → load_to_db → notify_status | MUST |
| FR-O03 | Each task SHALL be independent and retry-able; task failures SHALL NOT cascade unless configured | MUST |
| FR-O04 | System SHALL support backfill mode (catchup=True) with date-aware execution | SHOULD |
| FR-O05 | System SHALL send an email or Slack notification on DAG success AND failure | SHOULD |
| FR-O06 | Airflow Variables/Connections SHALL be used for all credentials; no hardcoded secrets in DAG code | MUST |

## 3.5  Error Handling Requirements

This section is a key differentiator. The following scenarios MUST be handled gracefully:

| Error Scenario | Expected Behavior | Mechanism |
| --- | --- | --- |
| Network timeout / connection refused | Retry up to 3 times with exponential backoff (30s, 60s, 120s) | Airflow retries + requests timeout config |
| HTTP 429 Too Many Requests (rate limit) | Pause for configurable delay, then retry | Custom exception handler + time.sleep() |
| HTTP 5xx server error from source | Log warning, skip current run, alert Slack/email | Airflow on_failure_callback |
| Duplicate records on re-run | UPSERT: update if newer, skip if identical | ON CONFLICT DO UPDATE in SQL |
| Null/missing critical fields | Reject row, log to rejected_records table, continue | Pandas dropna + log |
| Database connection lost mid-load | Rollback transaction, mark task FAILED, trigger retry | SQLAlchemy transaction context |
| Schema mismatch (new/removed columns) | Log schema diff, halt transformation, alert | Pandera or manual col check |
| Airflow worker OOM / timeout | Task marked FAILED, auto-retry, alert after max retries | Airflow task_instance timeout |

## 3.6  Visualization & Reporting

| Req ID | Requirement | Priority |
| --- | --- | --- |
| FR-V01 | Dashboard SHALL show: average price by category (bar chart) | MUST |
| FR-V02 | Dashboard SHALL show: top 10 products by rating (table) | MUST |
| FR-V03 | Dashboard SHALL show: daily product count trend (line chart) | MUST |
| FR-V04 | Dashboard SHALL show: pipeline run history (success/failure per day) | SHOULD |
| FR-V05 | Dashboard SHALL include date range and category filters | MUST |
| FR-V06 | Dashboard SHALL auto-refresh every 24 hours or on demand | SHOULD |

SECTION 4: NON-FUNCTIONAL REQUIREMENTS

| Category | Requirement | Target Metric |
| --- | --- | --- |
| Performance | Full ETL run (extract + transform + load) completes within acceptable time for 10,000 records | ≤ 5 minutes |
| Reliability | Pipeline uptime/success rate over 30-day period (excluding planned maintenance) | ≥ 95% |
| Idempotency | Re-running the same DAG execution_date produces identical final DB state | 100% — no duplicates |
| Observability | All pipeline events logged with level, timestamp, task, row counts | Structured JSON logs |
| Scalability | Architecture should support scaling to 100K records/day without re-design | Horizontal task scaling |
| Maintainability | Code follows PEP8, has docstrings, unit tests for transformation functions | ≥ 80% test coverage |
| Security | No credentials in source code; .env / Airflow Connections used exclusively | Zero hardcoded secrets |
| Portability | System fully containerized and runnable on any machine with Docker Compose | docker compose up works |

SECTION 5: SYSTEM ARCHITECTURE

## 5.1  High-Level Architecture

The system follows a classic Batch ETL pattern with orchestration:

ARCHITECTURE FLOW [Data Source (API / Web)] ──► [Extractor (Python/requests)] ──► [Staging (CSV/JSON files)] ──► [Transformer (Pandas)] ──► [Loader (SQLAlchemy)] ──► [PostgreSQL] ──► [Metabase Dashboard] All steps orchestrated and monitored by Apache Airflow

## 5.2  Component Breakdown

| Component | Technology | Responsibility |
| --- | --- | --- |
| Extractor | Python, requests / Selenium | Fetch raw data from source API or website |
| Transformer | Python, Pandas | Clean, normalize, validate, deduplicate data |
| Loader | Python, SQLAlchemy, psycopg2 | UPSERT data into PostgreSQL with transaction safety |
| Orchestrator | Apache Airflow 2.x | Schedule, monitor, retry, and alert on all pipeline tasks |
| Data Warehouse | PostgreSQL 14+ | Store cleaned product data + pipeline metadata |
| Visualization | Metabase (or Looker Studio) | Interactive dashboards for analysts and stakeholders |
| Containerization | Docker + Docker Compose | Reproducible local and production environment |
| Configuration | .env / Airflow Variables | Centralized, secure config management |

## 5.3  Database Schema

### Table: products_market

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | SERIAL | PRIMARY KEY | Auto-incremented internal ID |
| product_id | VARCHAR(100) | NOT NULL | External product identifier from source |
| name | VARCHAR(500) | NOT NULL | Product display name |
| category | VARCHAR(100) |  | Normalized category slug |
| price | NUMERIC(12,2) | NOT NULL, CHECK > 0 | Product price in VND or USD |
| rating | NUMERIC(3,2) | CHECK 0–5 | Average customer rating |
| review_count | INTEGER | DEFAULT 0 | Total number of reviews |
| stock_status | VARCHAR(50) |  | e.g., 'in_stock', 'out_of_stock' |
| source | VARCHAR(100) | NOT NULL | Data source identifier (e.g., 'fakestore_api') |
| source_url | TEXT |  | Direct URL of product listing |
| extraction_date | DATE | NOT NULL | Date of data collection (logical partition key) |
| pipeline_run_id | UUID |  | FK to pipeline_runs.run_id |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Record creation timestamp |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() | Last update timestamp |

### Table: pipeline_runs

| Column | Type | Description |
| --- | --- | --- |
| run_id | UUID PRIMARY KEY | Unique identifier per pipeline execution |
| dag_id | VARCHAR(200) | Airflow DAG identifier |
| execution_date | DATE | Logical execution date (Airflow ds) |
| status | VARCHAR(20) | SUCCESS ¦ FAILED ¦ PARTIAL |
| rows_extracted | INTEGER | Raw rows fetched from source |
| rows_transformed | INTEGER | Rows after cleaning |
| rows_rejected | INTEGER | Rows dropped during validation |
| rows_loaded | INTEGER | Rows successfully upserted into DB |
| started_at | TIMESTAMPTZ | Pipeline start time |
| finished_at | TIMESTAMPTZ | Pipeline end time |
| error_message | TEXT | Error details if status = FAILED |

### Table: rejected_records

| Column | Type | Description |
| --- | --- | --- |
| id | SERIAL PRIMARY KEY | Auto ID |
| run_id | UUID | FK to pipeline_runs.run_id |
| raw_data | JSONB | Original rejected row as JSON |
| rejection_reason | VARCHAR(200) | e.g., 'null_price', 'invalid_rating' |
| rejected_at | TIMESTAMPTZ | Timestamp of rejection |

SECTION 6: RECOMMENDED PROJECT STRUCTURE

DIRECTORY LAYOUT ecommerce-etl/ ├── dags/ │ └── ecommerce_market_dag.py # Main Airflow DAG definition ├── etl/ │ ├── __init__.py │ ├── extractor.py # Data source connectors │ ├── transformer.py # Pandas cleaning logic │ ├── loader.py # PostgreSQL upsert logic │ └── notifier.py # Slack/email alerts ├── tests/ │ ├── test_extractor.py │ ├── test_transformer.py │ └── test_loader.py ├── sql/ │ ├── create_tables.sql # Schema DDL │ └── queries/ # Analysis queries ├── config/ │ └── schema_spec.yaml # Expected column types for validation ├── logs/ # Airflow / pipeline logs ├── staging/ # Raw extracted files (archived) ├── docker-compose.yml # Airflow + PostgreSQL + Metabase ├── Dockerfile # Custom Airflow image ├── requirements.txt ├── .env.example └── README.md

SECTION 7: IMPLEMENTATION MILESTONES & RISKS

## 7.1  Suggested Implementation Phases

| Phase | Tasks | Deliverable | Est. Time |
| --- | --- | --- | --- |
| Phase 1: Foundation | Docker Compose setup, PostgreSQL schema, Airflow install & verify | Running Airflow + empty DB | 2–3 days |
| Phase 2: Extraction | Implement extractor.py for chosen source, test pagination & rate-limit handling | Raw data JSON files in staging/ | 3–4 days |
| Phase 3: Transformation | Pandas cleaning pipeline, schema validation, deduplication, unit tests | Clean DataFrame + test coverage | 3–4 days |
| Phase 4: Loading | SQLAlchemy loader, UPSERT logic, pipeline_runs logging, rejected_records | Data in PostgreSQL | 2–3 days |
| Phase 5: Orchestration | Full Airflow DAG wiring, retry config, Slack/email alerts, backfill test | Working scheduled DAG | 3–4 days |
| Phase 6: Visualization | Metabase setup, connect to DB, build 4–5 core dashboards | Shareable dashboard URL | 2–3 days |
| Phase 7: Hardening | End-to-end test, error injection tests, README & documentation | Production-ready system | 2–3 days |

## 7.2  Risk Register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Scraping target changes HTML structure → extractor breaks | High | High | Use stable API for dev; add integration test asserting expected fields exist |
| IP blocked by e-commerce site after repeated scraping | Medium | High | Implement rotating User-Agent, add 1–2s delay, use official APIs when possible |
| PostgreSQL running out of disk space over time | Low | Medium | Add data retention policy (keep last 90 days) + scheduled VACUUM |
| Airflow scheduler crashing silently (no alert) | Medium | High | Enable Airflow health-check endpoint + external uptime monitor |
| Duplicate data from overlapping DAG runs | Medium | Medium | Use Airflow max_active_runs=1 + idempotent UPSERT logic |
| Pandas OOM error on very large datasets | Low | Medium | Process in chunks (chunksize param); migrate to PySpark if needed |

SECTION 8: TECHNICAL RECOMMENDATIONS

## 8.1  Key Technical Decisions & Rationale

| Decision | Recommended Choice | Why |
| --- | --- | --- |
| Primary data source | FakeStoreAPI + Tiki/Shopee (dual) | FakeStoreAPI for stable dev; real source for demo impact |
| Pandas vs PySpark | Start with Pandas; add PySpark wrapper later | Pandas sufficient for <500K rows; PySpark shows scalability |
| Airflow version | Airflow 2.7+ with LocalExecutor | Easier Docker setup; CeleryExecutor if scale needed |
| PostgreSQL version | PostgreSQL 14 or 15 | Native JSONB, UPSERT, and partitioning support |
| Visualization | Metabase (self-hosted) | Free, easy SQL-to-chart, Docker-friendly |
| Secret management | python-dotenv + Airflow Connections | Standard practice; easy to demo and explain |
| Testing framework | pytest + pytest-mock | Industry standard; easy mocking for API calls |

## 8.2  Python Libraries to Include

| Library | Version | Purpose |
| --- | --- | --- |
| apache-airflow | 2.7+ | Pipeline orchestration |
| pandas | 2.0+ | Data transformation |
| pyspark | 3.5+ (optional) | Scalable processing demonstration |
| sqlalchemy | 2.0+ | ORM and DB connection management |
| psycopg2-binary | latest | PostgreSQL adapter for Python |
| requests | 2.31+ | HTTP calls to APIs |
| beautifulsoup4 | 4.12+ | HTML parsing for web scraping |
| selenium | 4.x (optional) | Dynamic page scraping |
| python-dotenv | 1.0+ | Environment variable management |
| pydantic or pandera | latest | Schema validation for DataFrames |
| pytest | 7.x+ | Unit and integration testing |
| loguru | latest | Structured logging (alternative to stdlib) |

## 8.3  Bonus Point Opportunities

The following implementations will significantly differentiate this project:

- ✅ Idempotent UPSERT — same DAG run twice = same DB state (no duplicates)

- ✅ Exponential backoff retry — 3 retries with 30s, 60s, 120s delays

- ✅ Data quality score — per-run metric: % rows passing all validation checks

- ✅ Rejected records audit table — every dropped row is traceable with a reason

- ✅ Schema drift detection — alert if source adds/removes columns unexpectedly

- ✅ Backfill capability — reprocess historical dates with catchup=True

- ✅ Unit tests with mocked HTTP responses — no live API needed for CI/CD

- ✅ PySpark branch — process same logic in Spark, compare performance with Pandas

SECTION 9: ACCEPTANCE CRITERIA

The project is considered complete and production-ready when ALL of the following criteria are met:

| Criterion | Pass Condition | Verified By |
| --- | --- | --- |
| Daily ETL runs automatically | DAG executes at 00:00 daily without manual trigger | Airflow UI — last run status |
| No duplicate records | Re-running same date DAG produces identical row count in DB | SQL: COUNT vs DISTINCT check |
| Network failure recovery | Simulated timeout → task retries 3 times → succeeds or alerts | logs/ + Airflow task log |
| Data completeness | >= 95% of extracted rows pass validation and reach PostgreSQL | pipeline_runs.rows_loaded / rows_extracted |
| Dashboard loads correctly | Metabase shows 4+ charts with correct data for last 7 days | Manual review of dashboard |
| Zero hardcoded credentials | grep -r 'password' dags/ etl/ returns no results | Code review / grep |
| All unit tests pass | pytest tests/ returns 0 failures | pytest output |
| Docker Compose setup | docker compose up brings full system live in < 5 minutes | Fresh machine test |

APPENDIX: GLOSSARY & REFERENCES

## Glossary

| Term | Definition |
| --- | --- |
| ETL | Extract, Transform, Load — the three-stage process of moving data from source to destination |
| DAG | Directed Acyclic Graph — Airflow's unit of workflow definition |
| Idempotency | Property where running an operation multiple times produces the same result as running it once |
| UPSERT | INSERT or UPDATE — insert if not exists, update if record already exists |
| Backfill | Airflow feature to re-run pipeline for past dates to populate historical data |
| Staging area | Temporary storage of raw data before transformation (CSV/JSON files) |
| Schema validation | Checking that incoming data matches expected column names and data types |
| Exponential backoff | Retry strategy where delay doubles after each failed attempt |

## Reference Links

- Apache Airflow Docs: https://airflow.apache.org/docs/

- SQLAlchemy ORM: https://docs.sqlalchemy.org/

- Pandas Documentation: https://pandas.pydata.org/docs/

- FakeStore API: https://fakestoreapi.com/

- Metabase Docs: https://www.metabase.com/docs/

- PostgreSQL UPSERT: https://www.postgresql.org/docs/current/sql-insert.html